# SOFTWARE DEVELOPMENT AGREEMENT

## PARTIES TO THIS AGREEMENT

ThisSoftwareDevelopmentAgreement("Agreement") is entered into as of the date signed below, between:

### Service Provider

    - Names: Ishan Neupane and Diplon Maharjan

    - Location: Kathmandu, Nepal

    - Role: Developer / Service Provider

Note: Throughout this agreement, Ishan Neupane and Diplon Maharjan shall be collectively referred to as the "Developer" or "Service Provider".

### Client

#### Client Name:

    - Company: Kdm express / Logistics Affiliate • Business:

Delivery / Logistics Company

    - Location: Kathmandu, Nepal

    - Role: Client / Project Owner

## PROJECT SCOPE & DELIVERABLES

TheDeveloper agrees to design,develop, anddeliver a comprehensive Delivery Management System web application for the Client. The system shall be built using React + Vite (frontend), Node.js / Express (backend), Tailwind CSS (styling), and a self-hosted relational database managed via an independent server architecture. The system covers four distinct user roles—Admin, Vendor, Dispatcher, and Rider—with a RESTful API layer, JWT-based role authentication, real-time tracking, COD finance management, and a public-facing Customer Panel.

### Admin Module

    - Role-based dashboard covering overview of all deliveries, packages, vendors, and financials.

    - Set delivery price per vendor auto-deducted from total packages, viewable by day, week, and month.

    - Profit & loss reporting—total and broken down per vendor per billing cycle.

    - View all package details across the platform.

    - Dual-Verification Package Editing: Modify package information (amount, date, recipient details) after vendor upload. Any changes requested by an Admin must be digitally verified and approved by the corresponding Vendor within the application layer before the modification becomes active.

    - Rider expense overview—view, filter, and manage all submitted rider expenses.

    - Approve or reject vendor payment / settlement requests.

    - User management: create, deactivate, and assign roles for all system users.

### Vendor Module

    - Inventory & Package Creation: Inventory management system with stock-level overview. Create delivery package with recipient name, contact number, location, amount, and delivery date. Auto-generate unique 7-character tracking code per package. Bulk upload orders via CSV or Excel with error detection. Edit existing orders before dispatch.

    - Order Management: Order list with filters by status, date, vendor, and search. Mark packages with pickup request flag, view delivery history log, and submit return requests. Comment section on every package. Package status color indicators: Green (Delivered), Yellow (Pending), Red (Cancelled), Blue (Returned to Vendor).

    - Dual-Verification Approvals: View, approve, or reject package modification requests initiated by the Admin portal before changes update live in the database.

    - Order Tracking: Track by special code to view assigned rider, contact, and live delivery status. Rider name and update details visible during active shipment.

    - Payments & Finance: COD collected vs. pending overview per period. Settlement reports table, request payment from admin per settlement cycle, and payment history log.

### Customer Panel (Public-Facing, No Login Required)

    - Homepagewith companybrandingand serviceoverview.

    - Track shipment section—enter tracking ID to view live delivery status and stage.

    - Rider name and update details visible to recipient during active delivery.

    - Branch location page with address and map link.

    - Pricing overview page and Contact page with inquiry form, WhatsApp, and Viber direct buttons.

### Dispatcher Module

    - Viewall incoming pickuprequests from vendors and assign pickup requests to available riders.

    - Confirm arrival of packages at the warehouse, grouped and sorted by vendor.

    - Select and assign packages to specific riders.

    - Confirm return of packages with acknowledgement from both rider and vendor.

    - Rider Cash & Payment Collection: Interface to receive, verify, and log day-wise cash/COD payments physically submitted by riders at the end of their daily cycles.

    - View delivery progress and outstanding assignments in real time.

### Rider Module

    - Bulk markpackages as picked up in a single action.

    - View today's assigned deliveries and yesterday's remaining / undelivered packages.

    - Comment box per package to write delivery messages or reasons for non-delivery.

    - Postpone or cancel a delivery with a mandatory reason.

    - Log daily expenses (fuel, food, miscellaneous) with date, amount, and description.

    - Day-Wise Payment Submission: Track and submit gathered daily Cash-on-Delivery (COD) collections to the designated Dispatcher, generating an on-screen summary for physical reconciliation.

    - View personal expense history filtered by day, week, and month.

    - Expense summary dashboard showing total spent vs. set allowance.

### RESTfulAPILayer(Node.js / Express)

    - 15+ REST endpoints covering packages, users, statuses, comments, expenses, delivery pricing, tracking, and settlements.

    - Role-Based Auth API—JWT login, logout, session management, and role verification on every request.

    - Tracking Code Generator: auto-generate unique 7-char alphanumeric code per package.

    - Real-Time Tracking API: public endpoint returning live status per tracking code.

    - Bulk Status Update API: rider marks multiple packages in a single API call.

    - Dual-Verification API endpoints for Admin/Vendor package state modifications.

    - Rider-to-Dispatcher daily financial settlement tracking endpoints.

    - P&L Calculation API, Delivery Pricing Engine API, Expense Analytics API, and Comment System API.

    - CORS-configured, environment-variable-driven, modular, and scalable architecture.

### Database & Server Architecture

    - Full relational schema: packages, vendors, dispatchers, riders, expenses, comments, tracking codes, settlements, payments, admin users.

    - Database security policies implemented at the application and API layer to protect sensitive tables.

    - Migration scripts or schema deployment files provided for reproducible database setup on the client's hosting server.

    - Optimized queries for bulk operations and reporting.

## WHAT IS NOT INCLUDED IN THIS AGREEMENT

The following features are explicitly outside the current scope. They are available as future add-ons via a written Change Request at the rates listed in Section 15:

- SMS or push notification system for delivery status alerts.

- Online payment gateway (eSewa, Khalti, Stripe, etc.).

- Google Maps or route optimization API integration.

- Native mobile application (Android / iOS).

- Automated rider payroll or salary calculation module.

- Multi-branch or multi-city warehouse management.

- AI smart package entry from WhatsApp messages or screenshots.

- AI COD risk flagging engine.

- Third-party logistics or courier API integration.

- Google Search Console / SEO integration.

## PAYMENTTERMS&SCOPE SEPARATION

The total agreed project value is NPR 80,000 for the complete scope of features and modules detailed in Section 2. Payments shall be released according to the following strict 3-milestone schedule:

Milestone

Deliverable / Phase

Due

Amount (NPR)

Milestone 1: Kickoff

Contract signing + Advance Payment. Covers

core server setup and database schema creation.

Day 0

NPR 30,000

Milestone 2: Core

Modules

Complete Vendor Module, Customer Panel,

and preliminary Dispatcher & Rider interface setups.

Day 10

NPR 20,000

Milestone 3: Final

Delivery

Full RESTful API layer integration, Admin

Module, testing, server deployment, and final handover.

Day 20

NPR 30,000

TOTAL

Full scope as defined in Section 2

NPR 80,000

### Advance Payment Note

The Milestone1advance of NPR 30,000 (37.5% of total project value) is due upon signing of this Agreement and is non-refundable if the Client terminates the project after work has commenced.

### Hosting & Subscription Note

This agreement covers coresoftwaredevelopment only. Server provisioning and domain allocation are bound by the following special conditions:

    - Included Hosting Package: The Developer will supply a basic hosting setup under a fixed NPR 4,000 yearly server bundle assigned exclusively for the first year.

    - Server Upgrades: This NPR 4,000 allotment applies only to baseline resource constraints. Should the Client's logistical volume, platform traffic, or data storage require an upscaled server environment during or after this period, the Client shall bear 100% of the cost difference. The Developer will not pay for

resource-scaling upgrades.

    - Domain Registration: The Client must purchase and clear the costs for a mandatory three (3) year domain registration upfront. The Developer will credit the value of one (1) year of standard domain registration for free against the final invoice, but consecutive year fees remain entirely the responsibility of the Client.

### Change Request Pricing & Scope Definitions

Thebase price ofNPR 80,000coversonly thespecific features and modules explicitly listed in Section 2. To prevent scope ambiguity, additional work is classified into three separate categories:

    - Base System Architecture: The core underlying framework, including the server setup, database schema configurations, and global RESTful API layer. This is fixed under the initial contract price.

    - Module: A complete, self-contained system environment designed for a specific user archetype or operational workflow. Any entirely new module requested outside of Section 2 will require a custom standalone quote and cannot be billed as a minor change request.

    - Feature: An individual function, button, filter, or data visualization tool residing within an existing module. Any new feature requested after contract signing will be treated as a Change Request and billed at a rate of NPR 3,000 to NPR 8,000 per feature, depending on technical complexity, mutually agreed upon in writing

before work begins. Refer to Section 15 for estimated add-on pricing reference.

### Payment Method & Late Payment

Payments shall be made via eSewa, Khalti, bank transfer, or cash as mutually agreed. If any milestone payment is delayed beyond 3 business days of the due date without prior written notice, the Developer reserves the right to pause work until payment is received. The project timeline will be extended accordingly.

## PROJECT TIMELINE & DEPENDENCIES

### Project Timeline Overview

Total estimated project duration is 20 days from contract signing, subject approvals from the Client.

to timely feedback, content, and

### Milestone Dependency & Timeline Adjustments

    - Review Freezes: The project timeline and subsequent milestone countdowns will automatically pause while the Developer is awaiting client feedback, assets, or milestone approvals. The timeline will resume immediately upon receiving written approval or the required deliverables from the Client.

    - Server & Hosting Delays: The Client is solely responsible for clearing the upfront conditions for server options and 3-year domain registration. Any project delays resulting from configuration errors, provisioning latency, propagation pauses, or hosting resource limitations will automatically extend the development timeline proportionally and will not be penalized as a late delivery by the Developer.

## RESPONSIBILITIES

### Developer Responsibilities

    - Design, develop, and deliver the system as described in Section 2.

    - Provide regular progress updates throughout the project.

    - Perform testing and bug fixes before each milestone delivery.

    - Maintain code quality, security best practices, and clean architecture.

    - Provide one (1) round of revisions per delivered milestone at no additional charge.

    - Deliver complete source code and deployment documentation upon final payment.

### Client Responsibilities

    - Provide timely feedback on deliverables within 3 business days of each milestone delivery.

    - Provide all required content and brand assets (logo, company details, pricing info) within 3 days of request.

    - Provide proper access codes or configurations to tie the 3-year domain registry to the baseline 1-year hosting bundle.

    - Make milestone payments on time as per Section 4.

    - Designate a single point of contact for all project communications.

## INTELLECTUAL PROPERTY & SOURCE CODE PROTECTION

- Conditional Transfer: Upon receipt of full and final payment (including the final Milestone 3 payment), all intellectual property rights in the developed software, source code, and documentation shall transfer to the Client.

- Prior to Full Payment: Prior to full and final payment, the Developer retains all intellectual property rights. The Client is strictly prohibited from deploying, copying, modifying, hosting publicly, or misusing the incomplete source code, staging builds, or software architecture provided by the Developer during the milestone reviews. Any unauthorized utilization of the software or its code before final settlement will be considered a breach of contract and intellectual property theft.

- Modifications Void Warranty: Any modifications, structural adjustments, or edits made to the delivered source code by the Client, their administrative team, or any third-party IT professionals immediately voids any warranty, technical support, or bug-fix obligations provided by the Developer.

- Portfolio & Open-Source: The Developer may use the project as a portfolio piece with the Client's written permission. Third-party open-source libraries remain subject to their respective open-source licenses.

## USER ACCEPTANCE TESTING(UAT) & FORMAL SIGN-OFF

- Testing Period: Prior to the final Milestone 3 deployment and code handover, the Client shall have a formal User Acceptance Testing (UAT) period of five (5) business days to review the system and ensure it functions materially in accordance with Section 2.

- Written Sign-Off: Upon successful completion of testing, the Client shall issue a formal, written sign-off document confirming acceptance of the software. Once signed, the software is legally recognized as meeting all agreed-upon specifications, and any subsequent data issues arising from operational workflow usage are the sole responsibility of the Client.

## CONFIDENTIALITY

Both parties agree to keep confidential all proprietary business information, credentials, database contents, and business data shared during the project. This obligation continues for two (2) years following completion of this Agreement. The Developer shall not share server credentials, API keys, customer data, or any business data with any third party.

## WARRANTIES & AS-IS POLICY

The Developer warrants that the delivered software will materially conform to the specifications in Section 2, the code will be original work or properly licensed, and the system will function correctly on modern browsers (Chrome, Firefox, Safari, and Edge).

- As-Is Limitation: Beyond the explicit features detailed in Section 2, the software is provided "as-is". The Developer does not guarantee that the software's operations will be completely uninterrupted, immune to targeted third-party cyberattacks, or unaffected by future external browser or third-party operating environment adjustments.

### Post-Delivery Bug-Fix Support & Maintenance Period

Following final delivery, written sign-off, and full project payment, the Developer will provide a total of three (3) months of free technical maintenance. This maintenance period strictly covers monitoring system health, patching software vulnerabilities, and fixing functional bugs where the system does not perform as specified in

Section 2.

This agreement does not cover structural layout alterations, workflow logic modifications, or the creation of new features/modules. Any minor content text updates requested during this period must be submitted in writing and will be accommodated at the Developer's discretion. After this three-month free period concludes, continued technical maintenance will require a separate, mutually signed monthly maintenance contract.

## CHANGE REQUESTS & ADDITIONAL FEATURES

This Agreement covers only the scope defined in Section 2. All Change Requests must be submitted in writing, reviewed and priced by the Developer, and approved in writing by the Client before work begins. The Developer will not begin additional work without written approval. Estimated costs for known future add-ons are listed in Section 15.

## TERMINATION

Either party may terminate this Agreement with 14 days' written notice. Upon termination:

- The Client shall pay for all work completed up to the termination date, prorated against the milestone structure.

- The Developer shall deliver all completed work and source code upon receipt of payment for completed milestones.

- The Milestone 1 advance is non-refundable if the Client terminates after work has commenced.

- If the Developer terminates without cause, the Developer shall refund any advance payment for undelivered work.

## LIMITATION OF LIABILITY & INDEMNIFICATION

### Server DataLoss& Code Security

    - Server Data Loss: The Client is entirely responsible for the maintenance, security, and backup of their self-hosted server environments. The Developer shall not be held liable, legally or financially, for any data loss, database corruption, file deletion, server crashes, or operational downtime resulting from server hosting issues, provider failures, host resource scaling shortages, or user mismanagement.

    - Source Code Misuse: The Developer shall bear zero responsibility or liability for any security breaches, data leaks, or financial damages caused by the Client misusing, leaking, or poorly securing the delivered source code, application environment variables, or database root access keys.

### Double-Verification and Data Manipulation Compliance

    - Workflow Liability Isolation: The system provides explicit double-verification parameters for administrative adjustments to packages. The application logic dictates that any modification by an Admin must be verified by the Vendor to clear platform transparency requirements.

    - Data Manipulation: If an Administrator overrides, bypasses, or engages in unauthorized data alterations outside of systemic checks, or if a conflict occurs over approved changes, the Developer is entirely isolated from any liability. The Client holds full legal responsibility for how its staff utilizes administrative clearance.

### Indemnification Clause

    - The Client agrees to defend, indemnify, and hold harmless the Developer (Ishan Neupane and Diplon Maharjan) from and against any and all claims, lawsuits, liabilities, losses, damages, or legal expenses (including attorney fees) arising from third-party or vendor disputes caused by unauthorized data manipulation, operational misuse of the admin dashboard, or data management actions taken on the live platform.

### Liability Cap

    - The Developer's total aggregate financial liability under this Agreement for any direct claims, losses, or contractual defaults shall never exceed the actual total amount paid by the Client to the Developer under this contract. Under no circumstances shall the Developer be liable for consequential, indirect, special, or loss-of-profit damages.

## DISPUTE RESOLUTION

The parties will first attempt to resolve any dispute through good-faith negotiation. If unresolved within 30 days, disputes shall be subject to the jurisdiction of courts in Kathmandu, Nepal, under the laws of Nepal.

## FUTURE DEVELOPMENT ROADMAP

The following capabilities are planned for future phases, represent a natural growth path for the system, and will be priced as separate Change Requests:

- Phase 2 - SMS and push notification system for real-time delivery alerts to vendors and recipients.

- Phase 2 - Google Maps integration for address validation, delivery zone display, and rider navigation links.

- Phase 3 - Customer-facing public tracking portal accessible by recipients without login.

- Phase 3 - Online payment and COD settlement via eSewa or Khalti.

- Phase 4 - AI-powered smart package entry from WhatsApp messages or order screenshots.

- Phase 4 - AI COD risk scoring to flag high-risk cash-on-delivery orders before dispatch.

- Phase 5 - Native Android and iOS mobile applications for Rider and Vendor roles.

- Phase 5 - Multi-branch and multi-city warehouse management.

- Phase 6 - Automated rider payroll and salary calculation.

- Phase 6 - Third-party logistics and courier API integrations.

## FUTURE ADD-ON PRICING REFERENCE

The following table provides indicative pricing for known future features. All add-ons require a written Change Request and written approval before work begins. Final pricing is confirmed in writing at the time of request.

Add-On Feature

Customer-Facing Public Tracking Portal

SMS Notification Integration

Description

Recipient search by code, live status, rider info

Automatic SMS alerts to customer on dispatch/delivery

Est. Cost

NPR 6,000–8,000

NPR 5,000–7,000

Add-On Feature Online Payment Gateway

Google Maps / Route API Integration

Inventory / Product Catalog System

Multi-Branch Warehouse Management

AI WhatsApp Package Entry

AI COD Risk Scoring Engine

Third-Party Courier API

Bulk SMS Marketing / Broadcast Rider Performance Analytics Native Mobile App (Rider or Vendor)

Description

eSewa / Khalti API integration for vendor payments Address validation, delivery zones, rider map links

Vendor can add products to be sent

Multi-city or multi-hub operations Text/screenshot parsing via AI engine

Machine learning risk flags for high-return profiles

Integration with existing national/international couriers

Vendor broadcasts to recipients

Advanced reporting on delivery success rates Single OS implementation (Android or iOS)

Est. Cost

NPR 8,000–12,000

NPR 6,000–8,000

NPR 25,000–40,000

NPR 10,000–15,000

NPR 8,000–12,000

NPR 6,000–8,000

NPR 5,000–7,000

NPR 4,000–6,000

NPR 3,000–5,000

NPR 10,000–15,000

## ACCEPTANCE & SIGNATURES

Bysigningbelow,bothpartiesconfirmtheyhaveread, understood, and agree to all Development Agreement.

terms of this Software

SERVICE PROVIDER

Name:

CLIENT

Name:

Title: Developer / Service Provider

Company: Lalitpur Holidays Pvt. Ltd.

Location: Kathmandu, Nepal

Location: Kathmandu, Nepal

Signature:

Signature:

Date:

Date:

Note: The base contract price of NPR 80,000 covers the full scope listed in Section 2. Features outside this scope including SMS notifications, payment gateways, Google Maps, native mobile apps, and AI modules are available as future add-ons per Section 15.